Requirements

2 project proposal forms -

Initial report write up – 28/10/16

1.1More detailed Requirement specification

1.2Aims and objectives

1.3Conduct interviews

Talk to steak holders

Establish risks

Create powerpoint for peer group – 13/12/16

Beign to gather information for final report – 3-03-17

Design

UML

ER Diargram for DB

Design Layout of webapp

Wire frames

Coding

Download software needed

Create template for web app

Develop aims

1. Create Database
2. Develop login
3. Personal profiles
4. News feed
5. Events page
6. Gallery
7. Chat feature

Testing

Create test plan

Develop testing matrix

Test cases

Conduct testing

Usability testing

Maintenance

Fix any bugs

|  |  |  |  |
| --- | --- | --- | --- |
|  |  |  |  |
| Task Name | Start | End | Duration (days) |
|  |  |  |  |
| Requirements |  |  |  |
| 2 project proposal forms | 29/09/2016 | 07/10/2016 | 8 |
| Context of project | 01/10/2016 | 03/10/2016 | 2 |
| Aims and objectivies | 04/10/2016 | 08/10/2016 | 4 |
| Literature review | 09/10/2016 | 15/10/2016 | 6 |
| Speak with stakeholders | 16/10/2016 | 17/10/2016 | 1 |
| Establish risks | 18/10/2016 | 22/10/2016 | 4 |
| Task 8 | 04/02/2016 | 06/02/2016 | 2 |
| Task 9 | 07/02/2016 | 10/02/2016 | 3 |
| Task 10 | 09/02/2016 | 12/02/2016 | 3 |
| Task 11 | 11/02/2016 | 14/02/2016 | 3 |
| Task 12 | 15/02/2016 | 17/02/2016 | 2 |
|  |  |  |  |
|  |  |  |  |